## Slide 1
Secure Enterprise
Mail Migration
A practical Zimbra to Mailcow migration framework
Amar Nath Pandey
29 October 2026
Notes: Sources accessed 29 October 2026:
https://docs.mailcow.email/post_installation/firststeps-ssl/
https://www.rfc-editor.org/info/rfc7208/
https://www.rfc-editor.org/info/rfc9989/
The sequence and acceptance criteria are proposed operational guidance. Adapt them to the deployed platform and approved change plan.

## Slide 2
Migration scope
Mailboxes are only part of the move
Inventory accounts, aliases, quotas and application senders.
Track calendars, contacts, rules and shared access separately.
Assign an owner to every exception before the delivery switch.
Amar Nath Pandey
2
Notes: Sources accessed 29 October 2026:
https://docs.mailcow.email/post_installation/firststeps-ssl/
https://www.rfc-editor.org/info/rfc7208/
https://www.rfc-editor.org/info/rfc9989/
The sequence and acceptance criteria are proposed operational guidance. Adapt them to the deployed platform and approved change plan.

## Slide 3
Target readiness
The pilot must prove the whole service
Validate hostname and certificates with real clients.
Test inbound mail, authenticated submission and IMAP access.
Confirm relay sender identities and restricted administrator access.
Amar Nath Pandey
3
Notes: Sources accessed 29 October 2026:
https://docs.mailcow.email/post_installation/firststeps-ssl/
https://www.rfc-editor.org/info/rfc7208/
https://www.rfc-editor.org/info/rfc9989/
The sequence and acceptance criteria are proposed operational guidance. Adapt them to the deployed platform and approved change plan.

## Slide 4
Migration sequence
Each stage needs an exit condition
1. Pilot representative users and large mailboxes
2. Copy mail and record results for every account
3. Reconcile the final incremental synchronisation
4. Change delivery routing in the approved window
5. Verify mail flow and obtain service acceptance
Amar Nath Pandey
4
Notes: Sources accessed 29 October 2026:
https://docs.mailcow.email/post_installation/firststeps-ssl/
https://www.rfc-editor.org/info/rfc7208/
https://www.rfc-editor.org/info/rfc9989/
The sequence and acceptance criteria are proposed operational guidance. Adapt them to the deployed platform and approved change plan.

## Slide 5
Sender authentication
Delivery evidence starts in message headers
SPF checks an SMTP envelope or HELO identity.
DMARC requires SPF or DKIM to pass with domain alignment.
Validate every approved sender route before tightening policy.
Amar Nath Pandey
5
Notes: Sources accessed 29 October 2026:
https://docs.mailcow.email/post_installation/firststeps-ssl/
https://www.rfc-editor.org/info/rfc7208/
https://www.rfc-editor.org/info/rfc9989/
SPF passing alone does not authenticate the visible From domain. DMARC checks alignment using SPF or DKIM.

## Slide 6
Acceptance and recovery
Mailbox counts need context
Compare folders, dates, flags and attachment samples.
Test sent items, search, webmail and desktop clients.
Keep a restore test and a rollback plan that accounts for new mail.
Amar Nath Pandey
6
Notes: Sources accessed 29 October 2026:
https://docs.mailcow.email/post_installation/firststeps-ssl/
https://www.rfc-editor.org/info/rfc7208/
https://www.rfc-editor.org/info/rfc9989/
The sequence and acceptance criteria are proposed operational guidance. Adapt them to the deployed platform and approved change plan.

## Slide 7
Operational handover
Ownership continues after cutover
Assign certificate, backup, queue and capacity monitoring owners.
Revoke temporary migration access after acceptance.
Retire the source only after the agreed retention period.
Amar Nath Pandey
7
Notes: Sources accessed 29 October 2026:
https://docs.mailcow.email/post_installation/firststeps-ssl/
https://www.rfc-editor.org/info/rfc7208/
https://www.rfc-editor.org/info/rfc9989/
The sequence and acceptance criteria are proposed operational guidance. Adapt them to the deployed platform and approved change plan.

## Slide 8
Reference material
Practitioner guidance for infrastructure teams
Mailcow documentation: Advanced SSL
RFC 7208: Sender Policy Framework
RFC 9989: DMARC
This presentation describes a proposed operational framework.
It contains no client data or measured project results.
Amar Nath Pandey
8
Notes: Sources accessed 29 October 2026:
https://docs.mailcow.email/post_installation/firststeps-ssl/
https://www.rfc-editor.org/info/rfc7208/
https://www.rfc-editor.org/info/rfc9989/
The sequence and acceptance criteria are proposed operational guidance. Adapt them to the deployed platform and approved change plan.